Test Plan for app.vwo.com

1. Introduction

This document outlines the comprehensive test strategy for app.vwo.com, a SaaS platform enabling Conversion Rate Optimization (CRO) through A/B testing, multivariate testing, and behavioral analytics. The primary objective of this test plan is to ensure the delivery of a high-quality, reliable, and secure application that meets the business needs of our customers. Given the high business criticality—handling real-time customer traffic and production data—this plan adopts a risk-based testing approach to prioritize validation of core functionalities and mitigate potential business impacts.

2. Application Overview

app.vwo.com is a sophisticated, multi-tenant SaaS application.

- Primary Functionality: Allows users to create, manage, and analyze website and application experiments (A/B, Multivariate, Split URL).

- Key Components:

  - Dashboard: Overview of experiment performance and key metrics.

  - Experiment Manager: Interface for creating, configuring, and targeting experiments.

  - Code Editor (VWO SmartCode): For implementing test variations.

  - Reporting & Analytics Engine: Real-time and historical data analysis, statistical significance calculation.

  - Settings & Administration: User, account, and project management.

- Architecture: Web-based frontend interacting with a set of microservices via RESTful/graphQL APIs.

3. Objectives

The key objectives of this testing effort are:

- Functional Correctness: Ensure all features, from experiment creation to reporting, work as specified.

- Data Integrity & Accuracy: Guarantee the accuracy of experiment data collection, processing, and reporting. Statistical calculations must be correct.

- Performance & Scalability: Validate the application performs optimally under expected user load and can handle concurrent experiment traffic spikes.

- Security: Protect sensitive customer data and prevent unauthorized access to experiments and analytics.

- Usability: Ensure the application is intuitive and efficient for its target users (Marketers, PMs).

- Reliability: Achieve high availability and stability, minimizing production incidents.

4. Scope of Testing

In-Scope

- Core Experimentation Flow: Creation, configuration (goals, targeting, traffic split), activation, pausing, and archiving of experiments.

- User & Account Management: Login, SSO, user role permissions (Admin, Editor, Viewer), account settings.

- Data Reporting: Dashboard widgets, trend analysis, segmentation, statistical reporting.

- SmartCode Implementation & Management: Code snippet generation, validation, and updates.

- API Endpoints: All public and internal APIs for data ingestion and application management.

- UI/UX: Consistency, responsiveness, and accessibility of the web interface.

- Integration Points: Third-party integrations (e.g., Slack, Google Analytics) and data export functionalities.

- Cross-browser and Cross-device Compatibility.

Out-of-Scope

- VWO Tracking Code on Client Websites: Testing the behavior of the VWO JavaScript snippet on infinite combinations of external customer websites is not feasible. This is mitigated through focused compatibility testing of the snippet in isolation and documented best practices.

- Underlying Infrastructure: Network configuration, server OS patching, and database clustering are managed by the Infrastructure/DevOps team.

- Load Testing of Data Ingestion Pipeline: While API performance is in-scope, stress testing the entire event ingestion pipeline at petabyte scale is a separate, specialized effort.

- End-user Browser Performance: The performance impact of the VWO code on a customer's website, while critical, is monitored via Real User Monitoring (RUM) and not part of this functional test plan.

5. Test Strategy & Approach

Test Levels

- Unit Testing (Dev Ownership): Developers are responsible for unit tests for all new code.

- Integration Testing: QA focuses on API testing to ensure service-to-service communication and data flow are correct.

- System Testing: End-to-end validation of the entire application as a whole.

- Acceptance Testing: Validation against business requirements, often involving Product Management in a staging environment.

Test Methodology

- Risk-Based Testing: Test effort is prioritized based on the risk of failure. High-risk areas like data accuracy, experiment activation, and billing are tested most rigorously.

- Shift-Left: QA involvement begins in the requirement grooming phase to identify testability concerns early.

- Automation-First: All regression tests are automated. New features are automated as soon as they are stable. The goal is a robust CI/CD pipeline where builds are automatically deployed to a test environment and a regression suite is executed.

- Parallel Testing: Automated tests will be run in parallel across multiple browser/OS combinations to reduce feedback time.

6. Types of Testing

Functional Testing

- Description: Validates all business requirements and user stories.

- Examples:

  - Login: Successful login, SSO, login failure, password reset.

  - Experiment Creation: Create an A/B test with multiple variations, set goals (primary/conversion), configure targeting rules (URL, device, geo-location).

  - Traffic Distribution: Verify that traffic is split correctly according to the configured percentages.

  - Reporting: Validate that results are displayed correctly, and statistical significance is calculated accurately.

Regression Testing

- Description: Ensures new changes do not break existing functionality.

- Approach: Fully automated suite executed via CI/CD on every build. Suite is curated to provide broad coverage with a focus on high-touch and critical paths.

API Testing

- Description: Testing the backend services directly for functionality, reliability, performance, and security.

- Tools: Postman/Newman, RestAssured.

- Examples: Validate endpoints for creating experiments, fetching report data, and managing users.

UI Testing

- Description: Validates the visual elements and user interactions.

- Approach: Automated using Selenium WebDriver/Playwright. Focus on cross-browser consistency and key user journeys (e.g., full experiment lifecycle).

Performance Testing

- Load Testing: Simulate expected concurrent users performing typical actions (e.g., viewing reports, creating tests) to verify response times and stability.

- Stress Testing: Determine the application's breaking point.

- Scalability Testing: Ensure the application can scale up to meet increased demand.

- Tools: JMeter, k6.

Security Testing

- Description: Identify vulnerabilities and ensure data protection.

- Types:

  - Authentication/Authorization: Testing role-based access control (e.g., a Viewer cannot create an experiment).

  - SQL Injection & XSS: Penetration testing on inputs and APIs.

  - Data Privacy: Ensuring PII data is handled in accordance with GDPR/CCPA.

  - Tools: OWASP ZAP, Burp Suite.

Compatibility Testing

- Description: Ensure consistent behavior across different environments.

- Browser/OS Matrix: Chrome, Firefox, Safari, Edge on latest OS versions (Windows, macOS). Mobile Safari and Chrome on iOS/Android.

Usability Testing

- Description: Assess the user interface for intuitiveness and efficiency.

- Approach: Internal walkthroughs with product teams and targeted beta testing with a small group of actual users.

7. Test Environment

| Environment | Purpose | URL/Details | Data Source |
| --- | --- | --- | --- |
| Development | Feature development & initial unit testing | Internal | Seed data, synthetic data |
| QA/Staging | Primary testing environment; mirrors production | staging-app.vwo.com | Refreshed anonymized production data subset |
| Production | Live customer environment; monitoring & sanity checks | app.vwo.com | Live customer data |
| Performance Lab | Dedicated environment for performance/load testing | Internal | Synthetic load generation scripts |

8. Test Data Strategy

- Synthetic Data: Used for initial feature testing and automated scripts (e.g., "Test_Experiment_1").

- Anonymized Production Data: A sanitized subset of production data is regularly refreshed into the Staging environment to ensure testing realism, especially for reporting and analytics.

- Data Masking: All PII is obfuscated in non-production environments.

- Management: Test data is version-controlled alongside automated test scripts where possible.

9. Entry & Exit Criteria

Entry Criteria for System Testing

- All unit and integration tests pass in the development environment.

- Build is stable and deployed to the QA/Staging environment.

- Test environment is available and configured correctly.

- Required test data is prepared and available.

Exit Criteria for System Testing

- All test cases have been executed.

- All critical and high-priority defects are fixed and verified.

- Automated regression suite passes with ≥ 98% success rate.

- Performance tests meet predefined benchmarks (e.g., page load < 3s, API response < 500ms).

- Test Summary Report has been reviewed and approved by the QA Manager and Product Manager.

10. Roles & Responsibilities

| Role | Responsibilities |
| --- | --- |
| QA Manager | Owns test strategy, planning, resource allocation, and metrics reporting. |
| QA Lead/Architect | Designs test automation framework, defines technical standards. |
| Software Test Engineer | Develops, maintains, and executes manual and automated test cases. |
| Developer | Writes unit tests, fixes defects identified by QA. |
| Product Manager | Provides requirement clarity, participates in UAT, approves release. |
| DevOps Engineer | Provisions and maintains test environments. |

11. Tools & Technologies

| Category | Tool(s) |
| --- | --- |
| Test Management | Jira, Xray/Zephyr |
| Test Automation (UI) | Playwright/Selenium WebDriver |
| Test Automation (API) | Postman, Newman |
| Performance Testing | JMeter, k6 |
| Security Testing | OWASP ZAP, Burp Suite |
| Continuous Integration | Jenkins/GitLab CI |
| Defect Tracking | Jira |
| Source Code Management | Git/GitHub |

12. Risks & Mitigation

| Risk | Impact | Probability | Mitigation Strategy |
| --- | --- | --- | --- |
| Inadequate test environment configuration | High | Medium | Implement Infrastructure-as-Code (IaC) for environment parity; automated sanity checks post-deployment. |
| Frequent requirement changes | Medium | High | Agile methodology; close collaboration with PM; maintain modular automation scripts. |
| Data accuracy challenges in test env | High | Medium | Use anonymized production data refreshes; implement data validation checks in tests. |
| Complexities in testing 3rd party integrations | Medium | Medium | Use sandbox/mock services for dependent integrations; contract testing. |
| Short timelines compromising test coverage | High | Medium | Strict risk-based prioritization; focus on E2E critical paths; leverage automation. |

13. Test Deliverables

- Test Plan (this document)

- Test Cases/Suites (in Test Management Tool)

- Automated Test Scripts (in source repository)

- Defect Reports (in Jira)

- Test Summary Reports (per release/sprint)

- Test Automation Framework Code

14. Test Metrics & Reporting

Key metrics will be tracked and reported to stakeholders:

- Test Execution Progress: Number of test cases executed, passed, failed, blocked.

- Defect Metrics: Defect density, open/closed count, severity distribution, average time to fix.

- Automation Metrics: Automation coverage percentage, build pass/fail rate, test flakiness rate.

- Release Quality: Escaped defects (bugs found in production).

Daily status updates during test cycles and a formal Test Summary Report at the end of each major release will be provided.

15. Approval & Sign-off

This test plan requires formal approval before the commencement of System Testing for the upcoming release cycle.

Approved By:

- QA Manager: _________________________ Date: _________

- Product Manager: ____________________ Date: _________

- Engineering Manager: _________________ Date: _________